BharatBites - Test Plan

Test Plan ID: BB-TP-001

# 1. Objective

Define the scope, approach, environment, criteria, deliverables, responsibilities, risks, and defect process for manual functional testing of BharatBites.

# 2. In Scope

Registration, Login, Forgot Password, Search, Food Details, Cart, Coupons, Checkout, Delivery Address, Payment, Order Management, Order History, and Order Tracking.

# 3. Out of Scope

Performance/load testing, penetration testing, API testing, mobile testing, accessibility testing, and localization testing.

# 4. Test Types

Manual functional, positive, negative, boundary value, validation, calculation, workflow, end-to-end, retesting, and regression testing.

# 5. Test Environment

Web application; manual execution; supported browser environment; valid/invalid/boundary test data; spreadsheet-based test documentation and defect tracking.

# 6. Entry Criteria

Approved requirements; test scenarios/cases prepared; environment and test data available; testable build available.

# 7. Exit Criteria

All planned cases executed; critical/high defects reviewed; defect results documented; retesting completed when fixes are available; RTM and summary updated.

# 8. Deliverables

Project Overview, Requirements, Test Plan, Test Scenarios, Test Cases, Test Execution, Bug Reports, RTM, and Test Summary Report.

# 9. Responsibilities

QA: analyze, design, execute, report, retest, regress, trace, summarize. Developer: investigate and fix confirmed defects. Lead/stakeholder: review coverage, risk, and release readiness.

# 10. Defect Lifecycle

New -> Assigned -> Open -> Fixed -> Retest -> Closed. If retest fails: Reopened -> Fixed -> Retest -> Closed.

# 11. Risks and Mitigation

Requirement ambiguity: clarify before design. Limited time: risk-based prioritization. Insufficient data: prepare positive/negative/boundary sets. Blocking defects: escalate critical flows promptly.

# 12. Release Consideration

Release readiness depends on execution results, unresolved defect severity/priority, successful retesting, regression confidence, and business acceptance.

# 13. Execution Reference

| Metric | Result |
| --- | --- |
| Total Test Cases | 67 |
| Passed | 61 |
| Failed | 6 |
| Pass % | 91.04% |
| Fail % | 8.96% |
| Defects Raised | 6 |

# 14. Portfolio Note

The execution results in this portfolio are simulated for learning and interview demonstration and should not be represented as production test evidence without actual execution artifacts.